# Kissan Ki Pehchan

## Urdu Voice, Vision and Agricultural Decision-Support Platform

### Complete Technical Architecture and Implementation Plan

Document status: Proposed production architecture
Planning horizon: 16-week controlled pilot, followed by production hardening
Primary users: Farmers, agricultural field officers, agronomists and departmental administrators
Primary language: Pakistani Urdu, with support for Urdu-English code-switching and regional vocabulary
Deployment model: Government-controlled hybrid architecture, with a defined path to fully sovereign deployment

# 1. Executive decision

Kissan Ki Pehchan should use a cascaded voice architecture:

Streaming Urdu STT
        ↓
Transcript validation and normalization
        ↓
Multimodal reasoning using text + images/video frames
        ↓
RAG, field context and deterministic policy validation
        ↓
Approved Urdu response text
        ↓
Streaming Urdu TTS

This is preferable to making a native speech-to-speech model the primary production engine.

The cascaded architecture provides:

- complete transcripts;

- separately measurable STT and TTS quality;

- deterministic control over spoken advice;

- independent replacement of speech and multimodal providers;

- better auditability;

- stronger integration with RAG and agricultural rules;

- easier human review;

- a clearer route to on-premise deployment.

LiveKit’s current architecture guidance describes STT–LLM–TTS as the default for most production agents because it provides a full text trail, mature tool integration and interchangeable components, while realtime speech-to-speech models trade some of that control for lower latency and greater expressiveness.

## Final recommendation

Proceed with:

- Flutter mobile application;

- LiveKit for realtime media transport;

- streaming Urdu STT;

- Gemini 3.6 Flash as the initial cloud multimodal reasoning candidate;

- an officially released and licensed Qwen vision-language model as the sovereign candidate;

- LangGraph for controlled decision orchestration;

- Qdrant plus lexical retrieval for the knowledge layer;

- PostgreSQL/PostGIS for operational and geospatial records;

- a deterministic agricultural policy engine;

- streaming Urdu TTS;

- human escalation for uncertain or high-risk cases.

The multimodal model must support diagnosis and evidence interpretation. It must not independently determine pesticide dosage or safety-critical treatment instructions.

# 2. Draft audit and corrections incorporated

Before finalizing this plan, the architecture was checked against the following requirements.

| Audit area | Result | Correction incorporated |
| --- | --- | --- |
| Current Gemini model selection | Passed after correction | Gemini 3.6 Flash is treated as multimodal text-output reasoning, not native speech-to-speech |
| Current Qwen status | Conditional | Architecture uses a capability-based slot rather than depending on an unverified model name |
| Urdu speech support | Conditional | Deepgram and Azure must be benchmarked on Punjab speech; vendor support alone is insufficient |
| Low-latency design | Passed | Media handling is separated from LangGraph, RAG and policy services |
| Agricultural safety | Passed after redesign | Deterministic policy engine added |
| Auditability | Passed | Full stage-by-stage records specified |
| Rural network operation | Passed after redesign | Guided still images and short videos replace continuous video as the default |
| Scalability | Passed after redesign | Single-container deployment replaced by clustered services and independent worker pools |
| Government sovereignty | Conditional | Three explicit deployment classifications defined |
| Human oversight | Passed | Confidence- and risk-based escalation included |
| Four-month pilot feasibility | Passed with scope restriction | Pilot limited to selected crops, districts and approved diagnoses |
| Province-wide readiness | Not assumed | Requires production-hardening phase after pilot |

## Model verification note

Gemini 3.6 Flash is currently a stable, generally available model supporting text, image, video, audio and PDF input, but its output is text and it does not support the Live API. It should therefore be used behind the decision workflow rather than as the realtime speech transport.

The official Qwen GitHub organization currently highlights Qwen3.6, Qwen3-VL and Qwen3-Omni. I could not verify an official Qwen4 repository or model card from the official sources searched. Consequently, “Qwen4” should be treated as a procurement candidate only after its exact official checkpoint, licence, model card and serving requirements are documented.

This does not materially affect the architecture because the model gateway is designed to replace models without changing the rest of the application.

# 3. Programme objectives

The platform should enable a farmer to:

- Speak naturally in Urdu.

- Describe a crop problem without typing.

- Capture guided photographs or a short video.

- Receive a likely diagnosis supported by approved departmental knowledge.

- Receive a safe immediate action or an escalation instruction.

- Review a written Urdu summary.

- Forward the case to a field officer where required.

The department should be able to:

- control the official knowledge base;

- approve or withdraw guidance;

- audit every recommendation;

- see emerging geographic patterns;

- measure model performance;

- override incorrect recommendations;

- update policies without retraining the main model;

- operate the platform under an approved data-governance model.

# 4. Pilot scope

A four-month pilot should not attempt unrestricted diagnosis for every crop and every agricultural condition.

## Recommended pilot boundary

- Districts: Two districts with different speech and crop profiles.

- Crops: One primary crop and one secondary crop.

- Conditions: Approximately 15–25 common diseases, pests and deficiencies.

- Knowledge: Only officially approved manuals, advisories and structured product rules.

- Users: Controlled farmer cohort plus participating field officers.

- Advice: Diagnosis, safe immediate measures, prevention and officer escalation.

- Chemical recommendations: Only where a structured policy rule exists.

- Video: Short guided clips, not continuous video streaming.

- Languages: Pakistani Urdu plus common Urdu-English agricultural code-switching.

- Regional speech: At least two regional accent groups in the pilot dataset.

## Explicit pilot non-goals

The pilot should not:

- replace field officers;

- guarantee laboratory-level diagnosis;

- issue unrestricted pesticide prescriptions;

- cover every crop in Punjab;

- provide fully autonomous outbreak declarations;

- operate completely offline for advanced diagnosis;

- use unapproved internet material as agricultural authority;

- infer dosage from unstructured manual text alone.

# 5. Design principles

## 5.1 Safety before conversational fluency

A slightly slower but validated answer is preferable to a fast unsafe answer.

## 5.2 Models propose; rules authorize

The multimodal model may identify observations and likely conditions. The policy engine determines which treatment instructions are legally and agronomically permitted.

## 5.3 Evidence must be attributable

Every material recommendation must be connected to:

- an approved source;

- a structured rule;

- a field record;

- or a documented expert escalation.

## 5.4 Model independence

STT, multimodal reasoning, embeddings, reranking and TTS must be replaceable through stable internal interfaces.

## 5.5 Rural-first interaction

The application must remain useful when:

- uplink bandwidth is poor;

- packet loss is high;

- video cannot be streamed;

- the farmer has a low-cost Android phone;

- audio contains wind, machinery or traffic noise.

## 5.6 Human oversight by risk

Not every case needs an agronomist, but uncertain, contradictory or high-risk cases must be escalated.

## 5.7 Version everything

Every model, document, prompt, rule, response schema and application release must have an immutable version identifier.

# 6. High-level production architecture

┌───────────────────────────────────────────────────────────┐
│ Flutter Farmer Application                               │
│                                                           │
│ • Urdu voice interface        • Guided image capture      │
│ • Push-to-talk fallback       • Short video capture       │
│ • Offline case queue          • Urdu text summary         │
│ • Network-quality monitor     • Officer escalation status │
└───────────────────────────────┬───────────────────────────┘
                                │
                         WebRTC / HTTPS
                                │
┌───────────────────────────────▼───────────────────────────┐
│ LiveKit Media Plane                                      │
│                                                           │
│ • Audio transport             • Session rooms            │
│ • VAD and turn handling       • Barge-in                  │
│ • Adaptive bitrate            • TURN/TLS                  │
│ • Connection telemetry        • Media authorization       │
└───────────────────────────────┬───────────────────────────┘
                                │
┌───────────────────────────────▼───────────────────────────┐
│ Realtime Agent Worker Pool                               │
│                                                           │
│ • Streaming STT              • Session state adapter      │
│ • Transcript events          • TTS streaming              │
│ • Media cancellation         • LangGraph invocation       │
│ • Short acknowledgements     • Provider routing           │
└───────────────────────────────┬───────────────────────────┘
                                │
┌───────────────────────────────▼───────────────────────────┐
│ LangGraph Decision Plane                                 │
│                                                           │
│ • Intent routing             • Case-state management      │
│ • Tool orchestration         • Confidence gates           │
│ • Retry/fallback             • Human review interrupts    │
│ • Safety workflow            • Audit event generation     │
└───────┬───────────────────────┼───────────────────────┬───┘
        │                       │                       │
        ▼                       ▼                       ▼
┌───────────────┐     ┌──────────────────┐    ┌──────────────────┐
│ Multimodal AI │     │ Knowledge/RAG    │    │ Policy Engine    │
│               │     │                  │    │                  │
│ Gemini 3.6    │     │ Qdrant           │    │ Approved product │
│ Qwen VLM      │     │ Lexical search   │    │ Dose rules       │
│ Model gateway │     │ Reranking        │    │ Restrictions     │
└───────┬───────┘     └────────┬─────────┘    └─────────┬────────┘
        │                      │                        │
        └──────────────────────┼────────────────────────┘
                               ▼
┌───────────────────────────────────────────────────────────┐
│ Data and Governance Plane                                │
│                                                           │
│ PostgreSQL/PostGIS     Object storage      Audit store    │
│ Farmer/field records   Images/video        Event stream   │
│ Officer cases          Source documents    Analytics      │
└───────────────────────────────────────────────────────────┘

# 7. Mobile application plan

## 7.1 Framework

Use Flutter for Android-first deployment, while retaining iOS capability.

## 7.2 Required farmer features

### Voice interaction

- prominent microphone control;

- automatic listening mode where reliable;

- push-to-talk mode for weak networks;

- visible listening, processing and speaking states;

- interruption button;

- transcript display;

- ability to correct a misrecognized crop or chemical name.

### Guided image capture

The application should ask for:

- Whole plant or affected area.

- Front of the affected leaf, fruit or stem.

- Back or underside where relevant.

- Close-up of the symptom.

- Optional field-wide image.

On-device checks should detect:

- blur;

- severe underexposure;

- severe overexposure;

- insufficient subject size;

- duplicate photographs;

- poor focus;

- unsupported file type.

### Short video capture

Use video only where motion or spatial context matters.

Recommended maximum pilot clip:

- 5–15 seconds;

- capped resolution;

- automatic compression;

- keyframe extraction;

- no default continuous upload.

### Weak-network operation

The app must provide:

- compressed image upload;

- upload retry and resume;

- local case queue;

- background synchronization;

- text-only fallback;

- recorded-voice fallback;

- a user-visible “send when connected” state;

- reduced-media mode.

### Farmer-facing response

The result screen should show:

- likely condition;

- uncertainty level;

- immediate safe action;

- treatment information, where authorized;

- source title;

- officer referral status;

- option to hear the answer again.

# 8. Realtime voice architecture

## 8.1 Recommended pattern

Use a conventional streaming pipeline:

Farmer audio
    ↓
VAD / endpointing
    ↓
Streaming Urdu STT
    ↓
Final and interim transcript
    ↓
Decision workflow
    ↓
Approved Urdu text
    ↓
Streaming Urdu TTS

## 8.2 LiveKit responsibilities

LiveKit should be responsible for:

- WebRTC session transport;

- audio routing;

- connection quality reporting;

- VAD integration;

- end-of-turn handling;

- interruption and barge-in;

- media authorization;

- TURN/TLS connectivity.

LiveKit supports VAD, STT endpointing, manual push-to-talk and realtime-model turn-detection modes. Its current documentation specifically recommends VAD-only or manual turn handling where the preferred turn detector does not cover the target language.

For Urdu, the pilot should compare:

- VAD plus tuned silence thresholds;

- STT endpointing;

- push-to-talk;

- LiveKit’s local audio turn detector;

- any managed turn detector only after Urdu field evaluation.

## 8.3 Speech-to-text selection

Initial candidates:

- Deepgram Nova-3 Urdu.

- Azure Speech Pakistani Urdu.

- A self-hosted Urdu-capable candidate selected through benchmark testing.

Deepgram’s official documentation lists Urdu support for Nova-3 and provides keyterm prompting for domain terminology.

Azure supports Pakistani Urdu speech and Pakistani Urdu neural voices. Azure also provides phrase-list and pronunciation-control mechanisms, subject to locale support.

### STT benchmark criteria

Do not select the provider using a general marketing benchmark. Test:

- word error rate;

- entity error rate;

- chemical-name accuracy;

- crop-variety accuracy;

- number and unit accuracy;

- code-switch accuracy;

- latency to interim transcript;

- latency to final transcript;

- failure rate in background noise;

- performance by accent and gender;

- performance on low-cost mobile microphones.

### Dynamic agricultural vocabulary

The STT service should receive session-specific terms:

- selected crop;

- district names;

- nearby villages;

- known crop varieties;

- likely disease names;

- pesticide trade names;

- active ingredients;

- Urdu and Roman-Urdu spellings.

Never automatically trust a low-confidence chemical transcription. Ask the farmer to confirm.

## 8.4 Text normalization

Create a dedicated normalization service that:

- retains the original transcript;

- generates a normalized Urdu transcript;

- identifies Roman Urdu;

- identifies English agricultural terms;

- maps synonyms to controlled vocabulary;

- resolves units;

- detects crop, variety, location and chemical entities;

- stores N-best alternatives for uncertain entities.

Example:

{
  "original_transcript": "میں نے پچھلے ہفتے ایسیٹا می پرڈ سپرے کیا تھا",
  "normalized_transcript": "میں نے پچھلے ہفتے ایسیٹامیپرڈ کا سپرے کیا تھا۔",
  "entities": [
    {
      "type": "active_ingredient",
      "value": "acetamiprid",
      "confidence": 0.82,
      "confirmation_required": true
    }
  ]
}

## 8.5 Text-to-speech selection

Initial candidates:

- Azure ur-PK neural voices;

- another commercial Urdu TTS provider;

- an approved self-hosted Urdu model.

TTS must be evaluated for:

- Pakistani Urdu naturalness;

- clarity on low-quality speakers;

- pronunciation of quantities;

- pronunciation of active ingredients;

- pronunciation of English trade names;

- farmer comprehension;

- streaming first-byte latency.

Use a pronunciation dictionary and SSML or equivalent controls for:

- chemical names;

- crop varieties;

- measurements;

- abbreviations;

- mixed Urdu-English terms.

## 8.6 Spoken-answer policy

The spoken answer should normally contain:

- What the system observed.

- What the likely issue is.

- How certain the system is.

- The immediate safe action.

- One next question or escalation instruction.

Detailed references and longer instructions should remain on screen.

# 9. Multimodal reasoning architecture

## 9.1 Cloud primary candidate

Use Gemini 3.6 Flash as the initial cloud candidate for:

- image understanding;

- short-video or keyframe analysis;

- structured observations;

- differential diagnosis;

- tool calling;

- multimodal consistency checks;

- extraction of evidence from manuals and case records.

Gemini 3.6 Flash accepts text, image, video and audio input, provides structured outputs and function calling, but generates text rather than audio.

## 9.2 Sovereign model candidate

Create a Qwen-compatible or OpenAI-compatible inference interface for an approved open-weight VLM.

Required capabilities:

- Urdu text comprehension;

- crop-image understanding;

- multi-image input;

- structured JSON output;

- video-frame input or multi-frame interpretation;

- tool calling or reliable schema generation;

- vLLM/SGLang-compatible serving where applicable;

- acceptable licence for government use.

The selected sovereign model must pass the same agricultural evaluation as the cloud model.

## 9.3 Model gateway

All model calls should go through an internal gateway:

POST /v1/multimodal/analyse-case

The gateway should manage:

- provider routing;

- model version;

- timeouts;

- retries;

- circuit breakers;

- quota limits;

- data redaction;

- schema validation;

- cost controls;

- latency recording;

- fallback order;

- prompt version;

- response validation.

The application must never call vendor APIs directly from the Flutter client.

## 9.4 Structured output

The multimodal model should not return uncontrolled prose to the policy engine.

Required output:

{
  "observations": [
    {
      "finding": "upward_leaf_curling",
      "evidence_source": "image_2",
      "confidence": 0.86
    }
  ],
  "primary_hypothesis": {
    "condition_code": "COTTON_LEAF_CURL",
    "confidence": 0.78
  },
  "differential_diagnoses": [
    {
      "condition_code": "WHITEFLY_FEEDING_DAMAGE",
      "confidence": 0.49
    }
  ],
  "image_quality": {
    "sufficient": true,
    "limitations": []
  },
  "missing_information": [
    "field_distribution"
  ],
  "recommended_workflow_action": "ASK_FOLLOWUP",
  "treatment_lookup_required": true
}

## 9.5 Image quality gate

Before diagnosis:

- reject unusable images;

- detect whether the claimed crop is visible;

- verify that the affected area is large enough;

- request a second angle where needed;

- prevent unsupported diagnosis from screenshots or irrelevant images.

## 9.6 Video-processing policy

Do not send unrestricted continuous video.

Recommended flow:

Short clip
    ↓
On-device or server keyframe extraction
    ↓
Blur and duplication removal
    ↓
Representative frames
    ↓
Multimodal analysis

Retain the original video only where policy and consent permit.

# 10. LangGraph orchestration plan

LangGraph should control the agricultural decision workflow, not audio packets or individual camera frames.

LangGraph provides checkpointed state, resumable workflows and human-in-the-loop interruption patterns suitable for controlled review.

## 10.1 Proposed graph

START
  ↓
Authenticate session
  ↓
Classify farmer intent
  ├── General knowledge
  ├── Diagnosis
  ├── Treatment question
  ├── Existing case follow-up
  └── Emergency/high-risk report
  ↓
Collect required context
  ├── Crop
  ├── District/location
  ├── Growth stage
  ├── Season
  ├── Recent treatments
  └── Symptom duration
  ↓
Validate transcript confidence
  ↓
Validate image/video quality
  ↓
Retrieve field history
  ↓
Retrieve approved knowledge
  ↓
Run multimodal analysis
  ↓
Run differential diagnosis check
  ↓
Run policy-engine validation
  ↓
Run response safety validator
  ↓
Confidence and risk gate
  ├── High confidence + low risk → Answer
  ├── Missing evidence → Ask follow-up
  ├── Medium confidence → Provide cautious guidance
  ├── High-risk treatment → Officer approval
  └── Low confidence/contradiction → Escalate
  ↓
Generate approved Urdu response
  ↓
Create audit record
  ↓
Update analytics pipeline
  ↓
END

## 10.2 LangGraph state

class AgricultureCaseState:
    case_id: str
    farmer_id: str | None
    session_id: str
    language: str
    original_transcript: str
    normalized_transcript: str
    stt_confidence: float
    entities: list
    crop_context: dict
    location_context: dict
    media_assets: list
    image_quality: dict
    model_observations: list
    differential_diagnoses: list
    retrieved_sources: list
    policy_results: list
    risk_level: str
    confidence_level: str
    escalation_status: str | None
    approved_response_text: str | None
    audit_events: list

## 10.3 Where not to use LangGraph

Do not use it for:

- streaming PCM audio;

- video packet forwarding;

- VAD calculations;

- WebRTC signalling;

- every partial transcript;

- TTS audio chunk scheduling.

Those remain in LiveKit and the agent worker.

# 11. RAG and knowledge-management plan

## 11.1 Approved sources

The knowledge base may contain:

- Agriculture Department manuals;

- approved pest and disease advisories;

- registered-product lists;

- official crop calendars;

- soil and irrigation guidance;

- district advisories;

- laboratory guidance;

- extension-officer procedures;

- selected research reviewed and approved by the department;

- LIMS or departmental field data where authorized.

Unreviewed websites must not automatically become authoritative sources.

## 11.2 Content lifecycle

Source submission
    ↓
Agricultural review
    ↓
Legal/regulatory review where required
    ↓
Document classification
    ↓
Version and effective-date assignment
    ↓
Parsing and chunking
    ↓
Metadata enrichment
    ↓
Embedding and lexical indexing
    ↓
Quality check
    ↓
Publication
    ↓
Monitoring, expiry or withdrawal

## 11.3 Required metadata

Every chunk should include:

- source ID;

- document title;

- issuing authority;

- document version;

- effective date;

- expiry date;

- approval status;

- crop;

- crop variety;

- district or province;

- season;

- growth stage;

- pest or disease;

- active ingredient;

- document type;

- language;

- page or section;

- sensitivity classification.

## 11.4 Retrieval design

Use hybrid retrieval:

- Metadata filtering.

- Dense vector search.

- Sparse or lexical search.

- Result fusion.

- Cross-encoder or LLM reranking.

- Source-authority weighting.

- Recency and effective-date checks.

Qdrant supports distributed operation, sharding and replication; production deployment requires explicit replication and load balancing rather than a single default node.

## 11.5 Embedding model

Benchmark at least:

- BGE-M3;

- a current Qwen embedding model;

- one managed multilingual embedding service.

Evaluation must include:

- Urdu script;

- Roman Urdu;

- English chemical names;

- transliterated trade names;

- exact active ingredients;

- abbreviations;

- district names;

- cross-language retrieval.

## 11.6 Citation enforcement

The answer generator must not make a source-dependent claim unless it can attach:

- source ID;

- document version;

- section or page;

- relevant policy-rule ID.

Where no approved source is found, the system should say so and escalate rather than improvise.

# 12. Deterministic agricultural policy engine

This is the most important addition beyond the original stack.

## 12.1 Purpose

The policy engine should determine:

- whether a treatment is approved;

- whether the product is registered;

- crop applicability;

- pest or disease applicability;

- dose range;

- dilution instructions;

- maximum application frequency;

- minimum interval between applications;

- pre-harvest interval;

- re-entry interval;

- growth-stage restrictions;

- weather restrictions;

- incompatible products;

- regional restrictions;

- escalation requirements.

## 12.2 Rule example

rule_id: PK-PB-COTTON-WHITEFLY-ACETAMIPRID-2026-01
status: approved
crop: cotton
target_condition: whitefly
active_ingredient: acetamiprid
formulation: 20_SP
dose:
  minimum_per_acre: 100
  maximum_per_acre: 125
  unit: grams
max_applications_per_season: 2
minimum_interval_days: 14
pre_harvest_interval_days: 21
prohibited_if:
  - previous_application_within_minimum_interval
  - unconfirmed_crop
  - active_ingredient_not_confirmed
effective_from: 2026-01-01
effective_to: 2026-12-31
approval_authority: Punjab Agriculture Department

The figures above are illustrative placeholders and must not be treated as agricultural advice.

## 12.3 Calculation controls

All dose and dilution calculations must be performed by deterministic code using:

- validated field area;

- approved units;

- concentration;

- formulation;

- approved rule.

The language model should verbalize the result but not calculate it independently.

## 12.4 Rule approval

Every rule change requires:

- agronomist approval;

- regulatory approval where applicable;

- versioning;

- effective date;

- test cases;

- rollback capability;

- digital audit record.

# 13. Confidence, safety and escalation framework

## 13.1 Separate confidence dimensions

Do not use one model-provided percentage as the final confidence.

Calculate a composite decision from:

- STT confidence;

- entity confidence;

- image-quality score;

- visual-model confidence;

- retrieval support;

- policy-rule availability;

- agreement among evidence sources;

- conflict with field history;

- known model-risk category.

## 13.2 Example action matrix

| Condition | Action |
| --- | --- |
| High visual confidence, approved source and low-risk advice | Provide answer |
| Good image but diagnosis alternatives remain close | Ask targeted follow-up |
| Poor image quality | Request another image |
| Chemical name uncertain | Ask farmer to confirm |
| No approved policy rule | Do not provide dosage |
| High-risk treatment | Require field-officer approval |
| Model and retrieved sources conflict | Escalate |
| Suspected outbreak or quarantine condition | Immediate departmental alert |
| Human health exposure | Direct to appropriate emergency process |
| Repeated failed diagnosis | Create officer case |

## 13.3 Response language

The platform must avoid false certainty.

Use:

- “ممکنہ طور پر”

- “تصویر سے یہ علامات نظر آ رہی ہیں”

- “تصدیق کے لیے ایک اور واضح تصویر درکار ہے”

- “اس مرحلے پر دوا کی مقدار بتانا محفوظ نہیں”

- “یہ کیس فیلڈ افسر کو بھیجا جا رہا ہے”

Avoid:

- “یہ بیماری یقینی طور پر یہی ہے”

- “یہ سپرے لازماً کریں”

- “اس سے فصل مکمل ٹھیک ہو جائے گی”

# 14. Data architecture

## 14.1 PostgreSQL/PostGIS

Store:

- farmer profile;

- consent state;

- farm and field boundaries;

- crop cycle;

- treatment history;

- diagnosis cases;

- officer assignments;

- feedback;

- policy metadata;

- model registry;

- audit references.

## 14.2 Qdrant

Store:

- approved document embeddings;

- sparse representations where used;

- source metadata;

- chunk-level authority and effective-date fields.

## 14.3 Object storage

Use government-controlled S3-compatible storage such as MinIO or an approved equivalent for:

- images;

- short videos;

- audio where retention is authorized;

- source documents;

- evaluation datasets;

- model artefacts;

- snapshots.

## 14.4 Redis

Use for:

- LiveKit clustering;

- ephemeral session coordination;

- rate limits;

- transient cache;

- short-lived workflow locks.

Do not use Redis as the authoritative audit store.

## 14.5 Event platform

Use Kafka, Redpanda or an approved equivalent for:

- audit events;

- outbreak-signal events;

- analytics ingestion;

- asynchronous officer notifications;

- document-indexing jobs;

- model-evaluation events.

# 15. Scalability and availability plan

## 15.1 Separate scaling domains

Scale these independently:

- LiveKit media nodes;

- agent workers;

- STT connections;

- TTS workers;

- multimodal model requests;

- local GPU inference;

- RAG queries;

- PostgreSQL;

- object storage;

- analytics workers.

## 15.2 Production topology

External/Internal Load Balancers
        │
        ├── LiveKit media cluster
        │     ├── Node 1
        │     ├── Node 2
        │     └── Node 3+
        │
        ├── Realtime agent worker pool
        ├── API/control-plane pool
        ├── LangGraph worker pool
        ├── Model gateway pool
        ├── RAG service pool
        └── Policy-engine pool

For Kubernetes deployment, LiveKit requires direct network access through host networking and a Redis instance; its WebRTC networking requirements must be designed into the cluster rather than treated as a standard stateless web deployment.

## 15.3 Recommended availability baseline

### Pilot

- two LiveKit nodes where infrastructure permits;

- Redis with replication;

- two agent-worker instances;

- two API instances;

- PostgreSQL primary plus backup/standby;

- Qdrant with tested snapshots;

- object-storage replication;

- daily backup validation.

### Production

- minimum three failure domains where available;

- three or more LiveKit nodes;

- Redis Sentinel or cluster;

- autoscaled agent workers;

- PostgreSQL HA with automatic failover;

- at least three Qdrant nodes with replication factor two;

- redundant object storage;

- redundant ingress and TURN;

- disaster-recovery environment;

- documented recovery exercises.

A single-node Qdrant configuration has no high availability and is not recommended for production.

## 15.4 Capacity-planning method

Measure and size from:

- peak concurrent sessions;

- average session duration;

- audio minutes per session;

- images per case;

- video usage rate;

- multimodal calls per case;

- average retrieved chunks;

- TTS characters per response;

- field-officer review rate;

- local GPU tokens per second;

- external provider quota.

Do not approve province-wide capacity from synthetic vendor benchmarks alone.

## 15.5 Backpressure

When systems are overloaded:

- Maintain audio connection where possible.

- Stop accepting continuous video.

- Switch to still-image capture.

- Queue nonurgent diagnoses.

- Provide an immediate acknowledgement.

- Preserve the case.

- Notify the farmer when processing completes.

- Protect emergency and officer-priority workloads.

# 16. Latency targets

These are service objectives, not guarantees.

| Interaction | Pilot objective |
| --- | --- |
| Microphone activation feedback | Under 150 ms |
| Interim STT appearance | P95 under 700 ms |
| End-of-turn detection | P95 under 700 ms |
| Simple FAQ first audio | P95 under 2.0 seconds |
| Text-only RAG answer first audio | P95 under 2.5 seconds |
| Photo diagnosis first useful response | P95 under 4.0 seconds |
| Short-video diagnosis | P95 under 7.0 seconds |
| TTS interruption stop | P95 under 300 ms |
| Case persistence after failure | Under 5 seconds |

## Latency-reduction methods

- preconnect to STT and TTS;

- stream interim transcripts;

- prefetch crop-specific knowledge;

- run field-history and RAG retrieval in parallel;

- compress images before upload;

- send selected frames only;

- stream TTS sentence by sentence;

- cache approved common answers;

- use a low-latency acknowledgement while diagnosis runs;

- avoid routing media through LangGraph.

# 17. Deployment and sovereignty models

## 17.1 Fully sovereign

All components operate inside government-controlled infrastructure:

- LiveKit;

- STT;

- multimodal model;

- embeddings;

- reranker;

- RAG;

- policy engine;

- TTS;

- databases;

- object storage;

- logs.

This provides the strongest sovereignty but has the highest GPU, engineering and operational burden.

## 17.2 Hybrid controlled

Keep on-premise:

- farmer identity;

- field boundaries;

- treatment history;

- RAG documents;

- policy engine;

- audit logs;

- long-term media storage.

Send externally only:

- sanitized transcript;

- selected crop images;

- minimum required context;

- pseudonymous request ID.

This is likely the most practical pilot architecture.

## 17.3 Enterprise cloud

Use approved enterprise cloud services with:

- contractual retention terms;

- regional controls;

- private networking where possible;

- encryption;

- customer-managed keys where supported;

- audit exports;

- data-processing agreements.

Do not describe a hybrid deployment as “completely on-premise.”

# 18. Security and privacy plan

## 18.1 Data classification

Classify:

- public agricultural documents;

- internal departmental documents;

- farmer personal data;

- geospatial farm data;

- crop health data;

- media;

- chemical-use history;

- audit and investigation records.

## 18.2 Security controls

- TLS for all service communication;

- encryption at rest;

- service-to-service authentication;

- short-lived tokens;

- role-based access;

- least privilege;

- secrets manager;

- network segmentation;

- private database subnets;

- API rate limiting;

- image and file malware scanning;

- dependency and container scanning;

- software bill of materials;

- signed images;

- centralized security logs;

- regular penetration testing.

## 18.3 Consent

The farmer must understand:

- what media is captured;

- why it is used;

- whether it is stored;

- who can review it;

- whether it contributes to model evaluation;

- how long it is retained;

- how consent can be withdrawn where applicable.

## 18.4 Retention

Define separate retention periods for:

- raw audio;

- transcript;

- photographs;

- video;

- diagnosis results;

- model logs;

- officer-review records;

- anonymized analytics.

Do not retain raw audio or video indefinitely merely because storage is available.

# 19. Audit and observability

## 19.1 Audit event

Each completed decision should record:

{
  "case_id": "CASE-2026-000123",
  "session_id": "SESSION-...",
  "timestamp": "2026-08-04T18:30:00Z",
  "stt_provider": "provider_name",
  "stt_model": "model_version",
  "original_transcript_hash": "sha256...",
  "normalized_transcript": "...",
  "media_asset_ids": ["IMG-1", "IMG-2"],
  "multimodal_provider": "provider_name",
  "multimodal_model": "model_version",
  "prompt_version": "diag-v12",
  "retrieved_source_ids": ["SRC-17", "SRC-22"],
  "policy_rule_ids": ["RULE-44"],
  "risk_level": "medium",
  "confidence_level": "medium",
  "decision": "request_more_evidence",
  "response_text": "...",
  "tts_provider": "provider_name",
  "workflow_version": "graph-v8",
  "officer_review_required": false
}

## 19.2 Operational telemetry

Use OpenTelemetry-compatible traces across:

- LiveKit session;

- STT;

- transcript normalization;

- LangGraph nodes;

- RAG;

- policy engine;

- model gateway;

- TTS;

- database operations.

## 19.3 Dashboards

Create dashboards for:

- concurrent sessions;

- connection failures;

- STT latency;

- STT confidence;

- model latency;

- RAG latency;

- retrieval-source distribution;

- policy-rule failures;

- escalations;

- unsafe-output blocks;

- cost per case;

- error rate by district;

- diagnosis agreement;

- farmer session completion.

# 20. Analytics and outbreak intelligence

Do not generate outbreak alerts directly from raw model diagnoses.

## Required pipeline

Individual cases
    ↓
Quality and confidence filtering
    ↓
Duplicate suppression
    ↓
Geospatial aggregation
    ↓
Baseline comparison
    ↓
Anomaly detection
    ↓
Agronomist review
    ↓
Departmental alert

Use PostGIS for:

- district clustering;

- field proximity;

- spatial heat maps;

- temporal spread;

- crop-specific incidence.

Outbreak signals should be based on verified or sufficiently supported cases, not every farmer interaction.

# 21. Evaluation and MLOps

## 21.1 Urdu speech dataset

Create a consented evaluation set covering:

- male and female speakers;

- multiple age groups;

- Multan/Saraiki-influenced Urdu;

- central Punjab accents;

- Potohari-influenced Urdu;

- rural noise;

- machinery;

- wind;

- phone speaker echo;

- low-cost microphones;

- Urdu-English code-switching;

- chemical names;

- numbers and units.

## 21.2 Agricultural vision dataset

Include:

- expert-confirmed cases;

- healthy controls;

- visually similar conditions;

- multiple disease stages;

- multiple phone types;

- different lighting;

- blurry and invalid images;

- multiple crop varieties;

- unseen farms;

- ambiguous cases;

- environmental and spray damage.

## 21.3 Evaluation metrics

### STT

- word error rate;

- entity error rate;

- chemical-name recall;

- dosage-number error rate;

- code-switch accuracy;

- latency.

### Vision and diagnosis

- top-1 accuracy;

- top-3 recall;

- sensitivity for high-risk conditions;

- specificity;

- calibration;

- image-insufficient detection;

- differential-diagnosis quality.

### RAG

- recall@k;

- precision@k;

- source-authority correctness;

- citation correctness;

- effective-date correctness;

- unsupported-answer rate.

### Safety

- unsafe recommendation rate;

- unsupported dosage rate;

- missed escalation rate;

- false-certainty rate;

- prohibited-combination detection.

### User experience

- session completion;

- farmer comprehension;

- repeat-question rate;

- officer satisfaction;

- average handling time;

- successful image-capture rate.

## 21.4 Model promotion

Candidate model
    ↓
Offline benchmark
    ↓
Agronomist review
    ↓
Safety red-team
    ↓
Shadow mode
    ↓
5% canary
    ↓
25% controlled rollout
    ↓
Production

No model should be promoted because it is simply newer.

## 21.5 Model registry

Record:

- provider;

- model ID;

- checkpoint;

- licence;

- release date;

- benchmark result;

- cost;

- latency;

- Urdu score;

- agricultural score;

- approval status;

- rollback target.

# 22. Four-month implementation roadmap

## Phase 0 — Mobilization and governance

### Weeks 1–2

Deliverables:

- programme charter;

- pilot crops and districts;

- data classification;

- source-approval committee;

- clinical-style safety policy adapted for agriculture;

- target KPIs;

- architecture decision records;

- provider procurement plan;

- risk register;

- baseline evaluation design.

Exit gate:

- scope formally approved;

- knowledge owners identified;

- chemical-advice boundary approved;

- pilot datasets identified.

## Phase 1 — Knowledge, speech and media foundation

### Weeks 3–5

Deliverables:

- Flutter application shell;

- LiveKit environment;

- streaming STT integrations;

- initial TTS integrations;

- guided image capture;

- network-quality detection;

- source-document ingestion;

- Qdrant and lexical retrieval;

- PostgreSQL schema;

- preliminary Urdu terminology dictionary.

Exit gate:

- successful Urdu conversation;

- images uploaded reliably;

- approved sources retrievable;

- basic audit trail working.

## Phase 2 — Multimodal and decision workflow

### Weeks 6–9

Deliverables:

- model gateway;

- Gemini 3.6 integration;

- sovereign VLM evaluation integration;

- structured diagnosis schema;

- LangGraph workflow;

- RAG reranking;

- field-history tool;

- confidence framework;

- first policy-engine rules;

- officer escalation queue.

Exit gate:

- end-to-end diagnosis in a test environment;

- no uncontrolled dosage output;

- source citations attached;

- low-confidence cases escalated.

## Phase 3 — Safety, evaluation and shadow deployment

### Weeks 10–12

Deliverables:

- gold-standard test sets;

- Urdu STT benchmark;

- vision benchmark;

- safety red-team tests;

- load tests;

- security tests;

- agronomist review interface;

- shadow-mode deployment;

- error taxonomy.

Exit gate:

- minimum accuracy thresholds met;

- zero critical unsafe recommendations in the approved safety suite;

- rollback tested;

- audit completeness verified.

## Phase 4 — Controlled farmer pilot

### Weeks 13–16

Deliverables:

- farmer onboarding;

- live controlled deployment;

- daily monitoring;

- weekly agronomist review;

- incident process;

- pilot dashboard;

- farmer feedback;

- final evaluation report;

- production go/no-go recommendation.

Exit gate:

- pilot KPIs reviewed;

- failure modes understood;

- production capacity estimated;

- regulatory and departmental approvals documented.

# 23. Production-hardening phase

The pilot should be followed by a separate three-to-six-month production-hardening programme covering:

- additional crops;

- additional districts;

- full HA deployment;

- disaster recovery;

- sovereign-model optimization;

- expanded officer operations;

- multilingual options;

- scaled monitoring;

- improved local STT/TTS;

- outbreak analytics;

- security accreditation;

- performance and cost optimization.

A province-wide rollout should not be presented as a month-four pilot deliverable.

# 24. Team structure

| Role | Primary responsibility |
| --- | --- |
| Programme sponsor | Departmental authority and funding |
| Product owner | Farmer and officer requirements |
| Solution architect | End-to-end architecture |
| Realtime/LiveKit engineer | WebRTC and media plane |
| Flutter engineers | Farmer application |
| Backend engineers | APIs, workflows and integrations |
| ML engineers | Model gateway, evaluation and deployment |
| Speech specialist | Urdu STT/TTS benchmarking |
| RAG/data engineer | Ingestion, retrieval and metadata |
| Agronomists | Diagnosis and treatment validation |
| Regulatory specialist | Product and dosage rules |
| GIS engineer | PostGIS and outbreak analytics |
| DevOps/SRE | Kubernetes, availability and monitoring |
| Security engineer | Security architecture and testing |
| QA engineers | Functional and performance testing |
| Urdu language experts | Terminology and response quality |
| Field operations lead | Farmer and officer pilot |
| Data-protection lead | Consent and retention |

# 25. Procurement strategy

Avoid procuring one vendor as the permanent owner of the complete platform.

Procure by capability:

- media transport;

- cloud STT;

- cloud multimodal reasoning;

- cloud TTS;

- GPU infrastructure;

- object storage;

- security monitoring;

- support and operations.

Contracts should cover:

- data retention;

- training use;

- geographic processing;

- model version changes;

- deprecation notice;

- service-level commitments;

- quota guarantees;

- breach notification;

- audit access;

- exit and data deletion;

- portability.

# 26. Cost-control framework

Track cost per completed advisory, not merely cost per API call.

Include:

- LiveKit bandwidth;

- STT audio minutes;

- TTS characters;

- multimodal input tokens;

- image and video processing;

- embedding and reranking;

- GPU depreciation;

- storage;

- officer-review time;

- monitoring;

- support;

- network egress.

Cost controls:

- still images instead of continuous video;

- concise responses;

- crop-specific RAG prefiltering;

- caching of low-risk general guidance;

- cheaper model for simple classification;

- stronger model only for complex cases;

- rate limits;

- duplicate-case detection;

- media-retention controls.

# 27. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor Urdu transcription | Wrong reasoning input | Benchmark providers, use terminology lists, confirm critical entities |
| Similar-looking diseases | Incorrect diagnosis | Differential diagnosis, multiple images, agronomist escalation |
| Hallucinated dosage | Farmer harm | Deterministic policy engine; block unsupported advice |
| Weak rural connectivity | Failed sessions | Push-to-talk, queued media, compressed images |
| Provider outage | Service disruption | Model gateway and fallback providers |
| Provider model deprecation | Unexpected failure | Version pinning and replacement testing |
| Unofficial model artefact | Security/licensing risk | Use only verified checkpoints and licences |
| Single-node infrastructure | Downtime | HA clustering and backups |
| Outdated manual | Unsafe advice | Effective dates, approval lifecycle and withdrawal |
| Farmer overtrust | Misuse | Explicit uncertainty and officer escalation |
| Sensitive geospatial exposure | Privacy harm | Access controls, pseudonymization and retention limits |
| False outbreak signal | Operational disruption | Human-reviewed anomaly pipeline |
| Excessive cloud cost | Unsustainable operation | Routing, caching and cost-per-case monitoring |
| Officer overload | Delayed escalations | Risk prioritization and workload dashboards |
| Model bias by region/gender | Unequal quality | Stratified evaluation and continuous monitoring |

# 28. Pilot acceptance criteria

The pilot should not advance unless all critical gates are met.

## Critical safety gates

- zero unsupported pesticide-dose outputs in the approved safety suite;

- zero execution of expired or withdrawn rules;

- all high-risk chemical cases correctly routed;

- every treatment statement connected to a policy-rule ID;

- every evidence-based diagnosis connected to approved sources;

- low-confidence cases do not present certainty.

## Technical gates

- P95 latency targets met under pilot load;

- failover tested;

- session recovery tested;

- backups restored successfully;

- provider timeouts handled;

- weak-network modes validated;

- full audit record produced for at least 99% of completed cases.

## Quality gates

Final thresholds should be approved by agronomists, but must separately measure:

- STT entity accuracy;

- vision sensitivity;

- diagnosis calibration;

- RAG source correctness;

- farmer comprehension;

- officer agreement;

- escalation appropriateness.

# 29. Recommended technology matrix

| Layer | Primary pilot choice | Sovereign/alternative |
| --- | --- | --- |
| Mobile | Flutter | Native Android only if device constraints demand it |
| Realtime transport | LiveKit | Self-hosted LiveKit |
| Turn handling | VAD/STT endpointing with push-to-talk fallback | Local audio turn detector |
| STT | Deepgram Nova-3 Urdu and Azure benchmark | Selected self-hosted Urdu ASR |
| Transcript normalization | Custom FastAPI service | Same |
| Multimodal reasoning | Gemini 3.6 Flash | Official licensed Qwen VLM or equivalent |
| Workflow | LangGraph | Custom deterministic state machine if necessary |
| Policy engine | Custom Python rules service | DMN/rules engine |
| Vector retrieval | Qdrant | Same |
| Lexical retrieval | PostgreSQL/OpenSearch | Same |
| Embeddings | Benchmark BGE and Qwen candidates | Same |
| Operational database | PostgreSQL/PostGIS | Same |
| Object storage | S3-compatible/MinIO | Same |
| TTS | Azure ur-PK benchmark | Selected self-hosted Urdu TTS |
| API layer | FastAPI | Same |
| Event platform | Kafka/Redpanda | Same |
| Observability | OpenTelemetry, Prometheus, Grafana | Same |
| Deployment | Kubernetes | Government Kubernetes/private infrastructure |

# 30. Final architecture decision

The recommended production approach is:

Use specialized streaming Urdu speech recognition and synthesis around an auditable, text-based multimodal agricultural decision workflow.

The model receives:

- validated farmer transcript;

- selected images or video frames;

- crop and field context;

- approved retrieved evidence.

The model returns:

- structured observations;

- differential diagnoses;

- missing-evidence requirements;

- recommended workflow action.

LangGraph coordinates:

- context collection;

- tools;

- retries;

- safety gates;

- human escalation;

- audit state.

The deterministic policy engine authorizes:

- treatments;

- dosage;

- intervals;

- restrictions;

- warnings.

The TTS layer speaks only the approved Urdu response.

This design is:

- scalable;

- auditable;

- provider-independent;

- suitable for rural connectivity;

- safer for treatment advice;

- compatible with government sovereignty requirements;

- adaptable as Gemini, Qwen and speech models evolve.

The architecture can serve the purpose fully, provided that the programme treats agricultural rules, evaluation data, governance and field operations as first-class components rather than assuming that a capable multimodal model alone constitutes the complete solution.